# BRD — Reposition Muster as Self-Service CMMC Compliance (with AI guidance + form-fill)

Prepared: 2026-06-22

Repo to edit: jonacooper-stack/cmmc (the site behind cmmc-bay.vercel.app)

Stack: Next.js (App Router) + React + Tailwind + TypeScript

How to use this doc: This is the plan of work. Build in the order shown. Confirm exact

file names in the repo before editing. **Important: the AI assessment and document

storage already exist and work — extend them, do not rebuild them.**

Goal in one sentence: Reposition and extend the product into a **tech-first,

self-service way for a small defense supplier to become CMMC compliant without paying for

an expensive consultant** — the AI assesses where they stand (free), walks them

step-by-step through fixing the gaps (paid), and then **fills out the security

questionnaires their prime sends them** from what the platform already knows about them

(paid). One stored knowledge base gets smarter with every answer, which improves both

their compliance and their future form-fills.

New one-line positioning: *"CMMC compliance without the consultant. See exactly where

you stand, get walked through fixing it step by step, and let us fill out your prime's

security forms from what we already know about you."*

________________________________________

## 1. Who this is for (this drives everything)

The small defense supplier — a machine shop, welder, or small manufacturer — that:

usually works with one prime (not many),

has little or no in-house IT/security expertise,

needs CMMC (Level 1 or 2) to keep or win DoD work, and

can't afford a $20k–$50k+ consultant.

We are their consultant replacement. (Note: a "fill out lots of prime forms" tool only

helps big multi-prime shops, who need help least — that is not who we build for. The

form-fill here is a *bonus* of doing the compliance work, not the headline.)

## 2. What already exists (do NOT rebuild — build on top)

A working AI assessment: the user uploads their security policies, and the tool

scores them against the 110 NIST 800-171 control objectives, shows the **detailed

gap and what needs to change**, and produces an estimated SPRS score.

Document storage: the platform already stores the user's policy documents for

future use.

A polished marketing site (~8 pages) — but it currently sells an **operated, "we run it

for you" fixed-price service. The positioning must change to self-service** (see §5-A).

## 3. What we're adding (the three new things)

A step-by-step DIY guidance layer (NEW — needs building). Today the assessment says

*what* is wrong; this turns that into *how to fix it yourself*: for each failing

objective, a plain-English explanation, a policy template / example to adopt,

concrete steps, and progress tracking to "done." This is what replaces the consultant.

A prime questionnaire form-filler (NEW — the main new build). Upload a prime's

security questionnaire and the tool auto-answers it from the stored knowledge base,

runs a plain-English interview for anything missing (and **routes the deeply technical

questions to "your IT provider"), then lets the user review and export**.

One learning loop that connects them. The platform keeps a **private knowledge base

per customer** that grows from their policies, their assessment answers, their

remediation choices, and their form answers. That one knowledge base powers both:

keeping their compliance/score current and auto-filling future forms — so every

answer makes both better.

## 4. The free vs. paid split (recommended — confirm in §8)

Free (the hook): run the assessment — upload policies, get the estimated SPRS

score, and see every gap and what's wrong. Real value, no card required. (Free = a

one-time look; documents are not persisted long-term on the free tier.)

Paid (self-service subscription):

the step-by-step fix-it guidance + policy templates,

document storage and upkeep,

the prime questionnaire form-fill,

recurring re-assessment that keeps the score current over time.

## 5. The work list (build in this order)

### A. Reposition the marketing site (copy first — explicitly in scope)

Switch the whole story from "we operate it for you, fixed price" to **"do it

yourself, fast, with our AI — no consultant."** Lead the home hero with the §intro

one-liner.

Make clear: **the assessment is free; the guidance, storage, form-fill, and recurring

re-assessment are the paid product.** Mention the form-fill as the payoff ("then we fill

out your prime's forms for you").

Update /the-difference, /how-it-works, /pricing, FAQ to match the self-service

model and the new free/paid split.

/about (app/about/page.tsx): replace placeholder bios with real founder names +

the DoD/DIB advisor.

### B. Free/paid plumbing (accounts + billing + gating)

Ensure user accounts exist (the document store implies they do — confirm). Add a

self-serve subscription (credit-card signup, no sales call) and **gate the paid

features** behind it. The assessment stays open/free behind a light email signup.

Make sure every assessment/lead is persisted and the founders are notified (confirm

this works end-to-end before any paid traffic).

### C. Build the DIY guidance layer (paid core #1)

For each failing NIST 800-171 objective from the existing assessment, generate: a

plain-English "what this means," a ready-to-adopt policy template/example, the

concrete steps to fix it, and a checklist that tracks the gap to "done."

Write completed remediations back into the customer's knowledge base (feeds §E).

### D. Build the prime questionnaire form-filler (paid core #2 — the main new build)

Signed-in customer uploads a prime's security questionnaire (Excel/Word/PDF).

The tool auto-answers each item from the customer's knowledge base (policies +

assessment answers + remediation data), each answer marked with a confidence level.

For gaps, a plain-English interview; **route the deeply technical questions to "your

IT provider"** instead of guessing.

The customer reviews every answer (each a draft they decide to send), edits, and

exports the completed questionnaire.

Approved answers feed back into the knowledge base (feeds §E).

### E. Wire the learning loop (connect C + D)

Maintain one private knowledge base per customer, growing from policies + assessment

+ remediation + form answers. Use it to (1) keep the recurring assessment/score

current and (2) make each new form-fill faster and more complete.

### F. Recurring re-assessment (paid)

Periodic re-assessment + reminders so the score and answers stay current as the

customer's posture (and the rules) change.

## 6. Guardrails — keep these true

Data boundary (already true — keep it): the platform takes in **policies and

questionnaire answers**, never CUI, device configs, logs, or scan results. This is both

the legal protection and part of the moat. *(No wording change needed — the current

"we don't ask for your CUI" message is accurate.)*

Claims discipline (legal): every score is an estimate; every generated policy or

answer is a draft the customer adopts/attests; **never guarantee a CMMC pass or a

specific score; we are not an accredited assessor (C3PAO)**.

Privacy/isolation: each customer's knowledge base is private. **Never use one

customer's data to fill another customer's forms or assessment.**

## 7. Out of scope for now (note as "later")

Exporting into each prime's exact form template; integrations with Vanta/Drata/MSP tools;

a public blog/resources section; hosting a CUI enclave for customers.

## 8. Decisions to confirm

Free/paid line: confirm §4 (assessment free; guidance + storage + form-fill +

recurring = paid). *(Recommended as written.)*

Price point: set the subscription price — self-serve and well under consultant cost

(target the small-shop budget, e.g., low hundreds/month). The current operated tiers

($1.5k–$3.5k/mo) should be replaced or demoted.

Keep a higher "done-with-you" tier? Optional: a premium assisted tier alongside the

self-serve plan, for shops that want hand-holding.

Brand/domain: confirm the name/domain (trademark check was flagged pending).